**CSCI 426 Progress Report #: 3**

**Group Name: The Skyentists**

**Dates that this progress report covers:**

10/14/19 - 11/15/19

**What did the team accomplish during this time period? (be specific)**

We finished our low fidelity prototype, presented it to the class and received user feedback which we then classified by section of the project, and author. We created an implementation plan to maximize our ability to start coding on the first day of the spring semester. Significant progress has been made on our medium to high fidelity prototype, where we are making it as object oriented and clean as possible so it can be used for the actual project.

**What did the team plan to accomplish but fail to, and why?**

The team failed to explain what feedback will affect our design. This was an oversight as to how the team should classify feedback. We also failed to show Yolanda the specific changes we made to our documents (We wrote on the bottom of the document what changes we made, but that doesn’t allow for an easy comparison on Yolanda’s behalf.)

**What particular challenges did the team face?**

Explaining the process to lay folk in our presentation was difficult.

**What accomplishments is the team most proud of?**

Starting the medium to high fidelity prototype felt great. We’ve made all the necessary preparations to simplify the coding process and, as a result, development has been going smoothly.

**What will the team accomplish during the next reporting period?**

The team will finish the medium to high fidelity prototype, make and give our final presentation for the semester, update all documents and assemble them in our final binder.

**Any other concerns the team would like to mention?**

None currently.